Meeting Report

Software Engineering Project – Easy Ticket App

Week 1

Team Name: Easy Ticket App 
Date of Meeting: 10/03/2026
Start Time: 9:30 AM
Meeting Location: Epoka University Library
Members Present: Bora Tollkuci, Vikena Xhemali, Ornela Senja, Rebeka Cekini,Trevis Koxha,Steisi Kurti, Paula Dollani 
Members Absent: None

Topics Discussed:
The team discussed several project ideas and evaluated different concepts for the Software Engineering project. After brainstorming different solutions, the group decided to develop the East Ticket App, a ticket management and event booking platform. During the meeting, members discussed the main functionalities and features that the application would contain, designed the first concept of the system, and created an initial version of the user stories. The team also added the first Figma screens and discussed the general UI/UX design of the application.

Decisions Made:
Final project topic selected: East Ticket App. Initial user stories and Figma screens approved.

Tasks Assigned:
Continue working on the assigned project tasks and documentation updates.

Time, Place, and Agenda for Next Meeting:
Next meeting at Epoka University Library to continue project development and documentation.

Week 2

Team Name: Easy Ticket App 
Date of Meeting: 24/03/2026
Start Time: 9:30 AM
Meeting Location: Epoka University Library
Members Present: Bora Tollkuci, Vikena Xhemali, Ornela Senja, Rebeka Cekini, Trevis Koxha, Steisi Kurti, Paula Dollani
Members Absent: None

Topics Discussed:
The team focused on preparing Chapters 1 and 2 of the project documentation. Members worked on the Executive Summary, Project Overview, and the Purpose and Scope of the specification. In addition, the Product/Service Description section was developed, including Product Context, User Characteristics, Assumptions, Constraints, and Dependencies. The team collaborated to organize the documentation structure and ensure all requirements were clearly presented.

Decisions Made:
Documentation structure for Chapters 1 and 2 finalized.

Tasks Assigned:
Continue working on the assigned project tasks and documentation updates.

Time, Place, and Agenda for Next Meeting:
Next meeting at Epoka University Library to continue project development and documentation.

Week 3

Team Name: Easy Ticket App 
Date of Meeting: 31/03/2026
Start Time: 9:30 AM
Meeting Location: Epoka University Library
Members Present: Bora Tollkuci, Vikena Xhemali, Ornela Senja, Rebeka Cekini, Trevis Koxha, Steisi Kurti, Paula Dollani
Members Absent: None

Topics Discussed:
The team prepared the first version of the User Scenarios List and User Scenarios Extended sections. Members created Use Cases based on the provided templates and developed the first Use Case Diagrams. Functional and Non-Functional Requirements for all user roles and planned features were also discussed and documented. At the end of the meeting, the completed work was uploaded to the GitHub repository.

Decisions Made:
First draft of use cases and requirements completed and submitted to GitHub.

Tasks Assigned:
Continue working on the assigned project tasks and documentation updates.

Time, Place, and Agenda for Next Meeting:
Next meeting at Epoka University Library to continue project development and documentation.

Week 4

Team Name: Easy Ticket App 
Date of Meeting: 07/04/2026
Start Time: 9:30 AM
Meeting Location: Epoka University Library
Members Present: Bora Tollkuci, Vikena Xhemali, Ornela Senja, Rebeka Cekini, Trevis Koxha, Steisi Kurti, Paula Dollani 
Members Absent: None

Topics Discussed:
The meeting focused on developing Activity Diagrams and Sequence Diagrams for the East Ticket App. The team refined previous Use Case Diagrams based on feedback received during the last lab session. Members also started discussing implementation details and identified the main entities and services required for development.

Decisions Made:
Core entities and services for implementation identified.

Tasks Assigned:
Continue working on the assigned project tasks and documentation updates.

Time, Place, and Agenda for Next Meeting:
Next meeting at Epoka University Library to continue project development and documentation.

Week 5

Team Name: Easy Ticket App 
Date of Meeting: 14/04/2026
Start Time: 9:30 AM
Meeting Location: Epoka University Library
Members Present: Bora Tollkuci, Vikena Xhemali, Ornela Senja, Rebeka Cekini, Trevis Koxha Steisi Kurti, Paula Dollani
Members Absent: None

Topics Discussed:
During this meeting, the team worked on building the State Diagrams of the system and designing the database structure. Members discussed relationships between entities, normalization, and the overall architecture of the database. Important state transitions related to booking and ticket management were also analyzed.

Decisions Made:
Database schema and state diagrams finalized.

Tasks Assigned:
Continue working on the assigned project tasks and documentation updates.

Time, Place, and Agenda for Next Meeting:
Next meeting at Epoka University Library to continue project development and documentation.

Week 6

Team Name: Easy Ticket App 
Date of Meeting: 05/05/2026
Start Time: 9:30 AM
Meeting Location: Epoka University Library
Members Present: Bora Tollkuci, Vikena Xhemali, Ornela Senja, Rebeka Cekini, Trevis Koxha, Steisi Kurti, Paula Dollani                                                                                                                                                                                           Members Absent: None

Topics Discussed:
The team focused mainly on the implementation phase of the project. Members worked on coding different components of the system while also preparing the Class Diagrams and improving previously developed diagrams. Discussions included service layers, APIs, entities, and frontend-backend integration. A small portion of the code structure was reviewed as preparation for the next presentation.

Decisions Made:
Initial implementation structure and class diagram draft approved.

Tasks Assigned:
Continue working on the assigned project tasks and documentation updates.

Time, Place, and Agenda for Next Meeting:
Next meeting at Epoka University Library to continue project development and documentation.

Week 7

Team Name: Easy Ticket App 
Date of Meeting: 12/05/2026
Start Time: 9:30 AM
Meeting Location: Epoka University Library
Members Present: Bora Tollkuci, Vikena Xhemali, Ornela Senja, Rebeka Cekini, Trevis Koxha, Steisi Kurti, Paula Dollani
Members Absent: None

Topics Discussed:
The team reviewed the nearly completed software documentation .Members tested the main functionalities of the East Ticket App and discussed improvements related to design, backend logic, and overall performance.

Decisions Made:
Pre-presentation completed successfully and final revisions identified.

Tasks Assigned:
Continue working on the assigned project tasks and documentation updates.

Time, Place, and Agenda for Next Meeting:
Next meeting at Epoka University Library to continue project development and documentation.

Week 8

Team Name: Easy Ticket App 
Date of Meeting: 19/05/2026
Start Time: 9:30 AM
Meeting Location: Epoka University Library
Members Present: Bora Tollkuci, Vikena Xhemali, Ornela Senja, Rebeka Cekini, Trevis Koxha,Steisi Kurti, Paula Dollani
Members Absent: None

Topics Discussed:
The final meeting focused on reviewing the complete codebase and finalizing the project documentation. Members checked the system functionality, fixed minor issues, and ensured that all documentation sections were complete and properly formatted. The project repository and final deliverables were prepared for submission.

Decisions Made:
Project finalized and ready for submission.